**Week 12: Weekly Report for COMP 4910 Project Course**

**Deep Map**

**Jennifer Mei**

**Ryan Carson, Dyson Fraser, Tyrel Froese**  
  
**Summary:**

In the twelfth week of the project, we created the Pop-out page on the map. This page opens in a Modal window. We have yet to populate this page with any relevant information, but it does show up once selecting a marker’s description. We also started to integrate the virtual communities into the app, now that it is working on the client’s webpage. Finally, we have decided to try creating a brand-new Wordpress page for our client to host the client webpage on.

We made some progress on the Project Binder for this project, filling out all relevant information for the Requirements, Analysis and Design. We will continue to work on this given feedback from Kevin.

In our final week of the project, we will finish off all the pieces of the app we are busy working on, including the Pop-out page and the virtual community page. We will also continue preparing the project binder and hand-off documentation, as well as prepare for the final Client Evaluation.

**Task Completion from Last Week**

* Created the Pop-out page, still working on populating data within it
* Continued to “polish” the client webpage
* Worked on setting up the Virtual Communities tab and integrating it with the database
* Monitored the release of the app to the Google Play Store, making changes if necessary, based on the approval process
* Started to finalize the Project Binder and any further documentation in anticipation of the project closeout and hand-off.

**Task for This Week**

* Finish the Pop-out page, having it filled with all relevant data
* Try to publish the client webpage on a new Wordpress site
* Finish integrating the Virtual Communities with the database
* Finalize the Project Binder and project hand-off

**Additional Information**

None this week.

**Known issues / things blocking progress**

None this week.