**Week 1 & 2: Weekly Report for COMP 4910 Project Course**

**Deep Map**

**Jennifer Mei**

**Ryan Carson, Dyson Fraser, Tyrel Froese**  
  
**Summary:**

In the first two weeks of the semester, our team has formed and decided on our project of the Deep Map. We also had our first meeting with our client and determined some key requirements of our project. We have identified that the minimum viable product of our project is to simply develop an app with the same features as the website currently has. Our client also advised that she will reach out to the individual that developed the current website and will have him reach out to us in the case that we can convert some of the work he has done to our Mobile App. Our client would also like to know who will maintain this app post-project. We have determined that we would like to develop this app mainly using the React Native framework for its multiplatform functionality, but are willing to consider alternatives if they better suit our needs. Finally, we booked a follow-up meeting with our client for February 6th to discuss the work we will have completed at that point.

**Task Completion from Last Week**

* Formed team and determined project
* Had first meeting with client
* Determined Minimum Viable Product
* Determined our preferred development framework of React Native

**Task for This Week**

* Research the feasibility of React Native as a framework
* Determine additional feature set that we could implement into this mobile app to expand the overall scope of this project
* Determine the technical requirements of the project and become familiar with the development environment in preparation for development
* Determine post-project support for this application

**Additional Information**

None this week.

**Known issues / things blocking progress**

None this week.